# EduPulse — Engineering Execution Checklist V1

## Foundation Setup & Project Initialization Guide

### Version 1.0

# OBJECTIVE OF THIS CHECKLIST

This checklist establishes:

# The complete engineering foundation of EduPulse.

By the end of this checklist, you will have:

- monorepo structure

- Flutter apps initialized

- Firebase connected

- architecture setup

- CI/CD initialized

- development environment prepared

- scalable folder structure ready

This is:

# the operational starting point of EduPulse.

# PHASE 1 — DEVELOPMENT ENVIRONMENT SETUP

# 1. Install Required Software

## REQUIRED

| Software | Purpose |
| --- | --- |
| Flutter SDK | App development |
| Dart SDK | Flutter runtime |
| Android Studio | Android tooling |
| VS Code | Development |
| Git | Version control |
| Firebase CLI | Firebase deployment |
| Node.js LTS | Firebase Functions |
| Melos | Monorepo management |

# 2. Verify Installations

Run:

flutter doctor

Goal:

No critical issues

# 3. Install Firebase CLI

npm install -g firebase-tools

Verify:

firebase --version

# 4. Install FlutterFire CLI

dart pub global activate flutterfire_cli

Verify:

flutterfire --version

# 5. Install Melos

dart pub global activate melos

Verify:

melos --version

# PHASE 2 — GITHUB & REPOSITORY SETUP

# 6. Create GitHub Repository

Repository name:

edupulse

Recommended:

- private repository initially

# 7. Initialize Local Repository

git init

# 8. Create Root Folder Structure

edupulse/

│

├── apps/

├── packages/

├── firebase/

├── docs/

├── scripts/

├── .github/

└── README.md

# 9. Setup Git Ignore

Create:

.gitignore

Include:

- Flutter ignores

- Firebase ignores

- environment files

- build folders

# PHASE 3 — MONOREPO INITIALIZATION

# 10. Create Melos Configuration

Create:

melos.yaml

Basic structure:

name: edupulse

packages:

- apps/**

- packages/**

# 11. Create Flutter Apps

Inside apps/

Create:

flutter create admin_app

flutter create parent_app

flutter create display_app

# 12. Recommended App Roles

| App | Purpose |
| --- | --- |
| admin_app | School staff |
| parent_app | Parent experience |
| display_app | Public leaderboards |

# PHASE 4 — FIREBASE PROJECT SETUP

# 13. Create Firebase Projects

Create:

| Environment | Project ID |
| --- | --- |
| Dev | edupulse-dev |
| Staging | edupulse-staging |
| Production | edupulse-prod |

# 14. Enable Firebase Services

Enable:

| Service | Required |
| --- | --- |
| Auth | YES |
| Firestore | YES |
| Functions | YES |
| Hosting | YES |
| Storage | YES |
| Messaging | YES |
| Crashlytics | YES |

# 15. Configure Firebase for Flutter Apps

Inside each app:

flutterfire configure

# PHASE 5 — FLUTTER ARCHITECTURE INITIALIZATION

# 16. Install Core Packages

Inside admin_app

Run:

flutter pub add flutter_bloc

flutter pub add go_router

flutter pub add get_it

flutter pub add freezed_annotation

flutter pub add json_annotation

flutter pub add hive

flutter pub add hive_flutter

flutter pub add firebase_core

flutter pub add firebase_auth

flutter pub add cloud_firestore

flutter pub add firebase_storage

flutter pub add firebase_messaging

flutter pub add connectivity_plus

flutter pub add cached_network_image

flutter pub add shimmer

flutter pub add lottie

# 17. Install Dev Dependencies

flutter pub add --dev build_runner

flutter pub add --dev freezed

flutter pub add --dev json_serializable

flutter pub add --dev hive_generator

flutter pub add --dev flutter_lints

# PHASE 6 — ROOT FLUTTER STRUCTURE

# 18. Create Root App Structure

Inside admin_app/lib

Create:

lib/

│

├── app/

├── bootstrap/

├── core/

├── shared/

├── features/

├── firebase/

├── theme/

└── main.dart

# 19. Create Initial Feature Modules

Inside features/

Create:

auth/

dashboard/

students/

houses/

rewards/

leaderboards/

settings/

# 20. Create Feature Folder Structure

Example:

features/auth/

│

├── bloc/

├── data/

├── domain/

├── presentation/

├── widgets/

└── repositories/

# PHASE 7 — DESIGN SYSTEM INITIALIZATION

# 21. Create Theme Structure

theme/

│

├── tokens/

│   ├── colors.dart

│   ├── typography.dart

│   ├── spacing.dart

│   ├── radius.dart

│   └── breakpoints.dart

│

├── light_theme.dart

├── dark_theme.dart

└── app_theme.dart

# 22. Build Core Design Tokens FIRST

Before building screens:
build:

| Token | Priority |
| --- | --- |
| Colors | Critical |
| Typography | Critical |
| Spacing | Critical |
| Radius | Critical |

# 23. Create Shared Widget Structure

shared/widgets/

│

├── buttons/

├── cards/

├── forms/

├── loaders/

├── dialogs/

└── indicators/

# PHASE 8 — AUTHENTICATION FOUNDATION

# 24. Setup Firebase Auth

Enable:

- Email/Password authentication

Initially avoid:

- Google Sign-In

- SSO

- Microsoft Login

# 25. Create Initial Roles

Create:

| Role | MVP |
| --- | --- |
| school_admin | YES |
| principal | YES |
| teacher | YES |
| parent | YES |

# 26. Configure Firebase Custom Claims

Store:

{

"schoolId": "",

"role": ""

}

# PHASE 9 — FIRESTORE INITIALIZATION

# 27. Create Firestore Root Structure

schools/

schoolId/

# 28. Setup Firestore Rules

Create:

firestore.rules

Deploy initial tenant isolation rules FIRST.

# 29. Setup Firestore Indexes

Create:

firestore.indexes.json

# PHASE 10 — OFFLINE FOUNDATION

# 30. Initialize Hive

Setup:

- Hive init

- adapters

- queue boxes

# 31. Create Initial Hive Boxes

| Box | Purpose |
| --- | --- |
| rewards_queue | Offline rewards |
| cached_students | Student cache |
| sync_metadata | Sync status |

# PHASE 11 — ROUTING FOUNDATION

# 32. Configure go_router

Initial routes:

/

login

dashboard

students

leaderboards

settings

# 33. Create Route Guards

Protect:

- authentication

- role access

- school isolation

# PHASE 12 — DEPENDENCY INJECTION

# 34. Configure get_it

Create:

core/di/

# 35. Register Core Services

Register:

- Firebase

- repositories

- BLoCs

- local storage

- connectivity

# PHASE 13 — BLOC FOUNDATION

# 36. Create Base BLoC Structure

Initial BLoCs:

| BLoC | MVP |
| --- | --- |
| AuthBloc | YES |
| DashboardBloc | YES |
| StudentBloc | YES |
| RewardBloc | YES |

# 37. Enforce Naming Standards

Use:

| Type | Convention |
| --- | --- |
| Files | snake_case |
| Classes | PascalCase |
| Variables | camelCase |

# PHASE 14 — FIREBASE FUNCTIONS FOUNDATION

# 38. Initialize Firebase Functions

Inside root:

firebase init functions

Choose:

- TypeScript

# 39. Create Function Structure

functions/src/

│

├── rewards/

├── deductions/

├── analytics/

├── notifications/

└── shared/

# PHASE 15 — CI/CD INITIALIZATION

# 40. Create GitHub Actions

Create:

.github/workflows/

# 41. Setup Initial CI Workflow

Workflow should:

- run flutter analyze

- run tests

- validate builds

# 42. Protect Main Branch

Enable:

- PR approvals

- status checks

- restricted pushes

# PHASE 16 — DEVELOPMENT TOOLING

# 43. Configure VS Code Extensions

Recommended:

| Extension | Purpose |
| --- | --- |
| Flutter | Flutter |
| Dart | Dart |
| Error Lens | Errors |
| GitLens | Git |
| Firebase Explorer | Firebase |

# 44. Configure Flutter Lints

Enable strict linting.

Avoid:

- loose code quality

- inconsistent formatting

# PHASE 17 — INITIAL MVP IMPLEMENTATION ORDER

# 45. Build in THIS Order

1. Design System

2. Authentication

3. App Shell

4. Student Module

5. Reward Engine

6. Leaderboards

7. Parent Notifications

8. Competition Module

# 46. DO NOT BUILD YET

Avoid building:

- AI

- advanced analytics

- badges

- QR scanning

- white labeling

# PHASE 18 — TESTING FOUNDATION

# 47. Setup Testing Structure

test/

│

├── unit/

├── widget/

└── integration/

# 48. Critical MVP Test Areas

| Area | Critical |
| --- | --- |
| Reward assignment | YES |
| Offline sync | YES |
| Authentication | YES |
| Leaderboards | YES |

# PHASE 19 — DOCUMENTATION MANAGEMENT

# 49. Store All Blueprint Documents

Inside:

docs/blueprints/

# 50. Create Engineering Notes Folder

docs/engineering/

Store:

- architecture decisions

- prompt versions

- Firebase notes

- deployment logs

# PHASE 20 — MOST IMPORTANT EXECUTION RULES

# 51. NEVER Allow

Avoid:

- architectural drift

- inconsistent patterns

- random AI-generated structure

- mixed state management

# 52. Always Follow

Follow:

- BLoC architecture

- feature-first structure

- design token system

- Firebase tenant isolation

# 53. MOST IMPORTANT PRODUCT RULE

The MVP succeeds ONLY if:

Teachers can assign points

within seconds

without friction.

That is:

# the core product truth.

# FINAL EXECUTION INSIGHT

You are now transitioning from:

# architecture phase

to:

# disciplined product execution.

At this stage:
your biggest advantage is:

- clarity

- structure

- documentation

- implementation discipline

NOT:
feature quantity.

# NEXT STEP AFTER THIS CHECKLIST

Next:

# Antigravity Master Prompt System V1

This will become:

# the AI engineering operating system for EduPulse.

It will contain:

- exact AI instructions

- coding standards

- architecture rules

- implementation methodology

- output requirements

- review rules

- module generation strategy

This is where:

# AI-assisted product engineering truly begins.