# EduPulse Project Branch Context Summary

## Purpose

Use this document as the starting context for a new ChatGPT branch.

## Project Context

EduPulse is an enterprise-scale Flutter multi-tenant education platform. This chat completed Phase 3C (Super Admin Layer) using a document-first workflow before backend integration.

## Development Workflow

Blueprint → Execution Architecture → UI Specification → Stitch Generation → Visual Review → Flutter Implementation → Flutter Refinement → flutter analyze → Certification → Lock Flow.
Presentation layer only. Static mock data. No backend, Firebase or AI.

## Completed Phase 3C

Flow A – School Management
Flow B – Application Management
Flow C – Platform Operations
Flow D – Governance
Flow E – Recovery Center
Flow G – Communications
Flow H – Executive Command Center

## Flow H Deliverables

Execution Architecture
UI Specification
Stitch Execution
Flutter Implementation
Stitch Report
Visual Audit
Certification
Final Refinement Report
Visual Parity Checklist
Final Certification

## Architecture Decision

Frontend/UI is mature. Backend foundation is incomplete. Do not proceed with backend-heavy implementation until backend stabilization is complete.

## Next Recommended Work

Backend Stabilization:
S1 – DTO & Mapper Foundation
S2 – Repository Normalization
S3 – Audit Engine Foundation
S4 – Derived Intelligence Engine
S5 – Recovery Primitives
S6 – Security Rule Hardening

First document: Phase_S1_Backend_Stabilization_Architecture.md

## Current Status

Phase 3C is considered complete and ready to lock. Future work shifts from UI construction to backend architecture.

## Reference Assets

EduPulse Blueprints V1–V38, School House System Dev notes, and all Phase 3C architecture/specification/implementation documents.